# UPPER SOUTHAMPTON MUNICIPAL AUTHORITY

# Meeting –April 27, 2026

The Meeting opened with the Pledge of Allegiance to the Flag.

Call to Order: The Regular Meeting of the Upper Southampton Municipal Authority was called to order on Monday, April 27, 2026, at 6:30 P.M. at the Authority Building, 945 Street Rd, Southampton, PA by Chair, Joseph (Joe) Gerace.

Members Present:	Joseph (Joe) Gerace, Chairman

James (Jim) Monaghan, Vice-Chair

Paul Angermeier, Treasurer

Timothy (Tim) U’Selis, Treasurer

Evelyn (Evy) Brennan, Asst. Sec’y/Treasurer

Administration:	Barbara A. O’Neill, Manager

Savanna Bolger, Recording Secretary

Bryce McGuigan, Esq., Begley, Carlin & Mandio, LLP (Zoom)

1. Public Comment

None

2.  Approve Agenda

Motion by Ms. Brennan to approve the agenda for the April 27, 2026, meeting.

Second by Mr. Angermeier

Questions on the motion – none.

Poll of the Board

Motion carried unanimously.

3.  Presentation of Minutes – Meeting March 23, 2026.

Motion by Mr. Monaghan to approve the minutes of the March 23, 2026, meeting.

Second by Mr. U’Selis.

Questions on the motion – none.

Poll of the Board.

Motion carried unanimously.

4. Treasurer’s Report (See Attached)

Motion by Mr. U’Selis to accept the Treasurer’s Report as presented.

Second by Mr. Angermeier

Questions on the motion – none.

Poll of the Board.

Motion carried unanimously.

5. Bills Presented for Payment, Ratified Bill List and Credit Card Accounting

Motion by Mr. Angermeier to accept the bills for payment, ratified bill list, and credit card accounting as presented.

Second by Mr. U’Selis.

Questions on the motion: None

Poll of the Board.

Motion carried unanimously.

7. Reports

A) Rebecca Mason’s report stated the following:

MCPS

- Pump #4 has been removed and sent for repairs.

- Upper South grinder’s motor is being addressed.

- Soft dig scheduled for 4/27 to locate MCPS force main and Peco’s gas main.

  - IMPROVEMENTS PROJECT

    - Pre-construction meeting was held on 4/23/26 with PA DEP, contractors, USMA and Entech.

2025 CHAPTER 94 REPORT & CAP/CMP UPDATE

- Prepared and submitted 2025 Chapter 94 report and CAP.

- MCPS and CLPS are on hydraulic overload and will be assessed with the PA DEP.

SKYTOP

- Permit has been signed and notarized.

MAPLE AVE WATER MAIN

  - Pre-construction meeting is scheduled to be held on 5/6/26.

  - Notice to proceed will be issued to the contractor.

MILLER TANK FARM PERMIT ADENDMENT APPLICATION

- Reconfiguration of flow metering capabilities is in process.

2025 MIRIA GRANT

- Grant received through MIRIA program to provide water service to homes affected by PFAS.

CHAPTER 110 REPORT & DRBC WATER AUDIT

- Entech completed and submitted all Chapter 110 reports to DEP and DRBC.

RRA & ERP CERTIFICATION TO DEP

- Every 5 years EPA requires public water systems to update and certify their RRA & ERP. RRA is due by June 30, 2026, and ERP is due by December 31, 2026.

CONSUMER CONFIDENCE REPORT

- CCR’s are due by July 1, 2026.

- CCR certifications are due by October 1, 2026.

- Entech will prepare and certify with USMA.

GIS SERVICES

- Assistance is being provided as requested.

B) Solicitor, Bryce McGuigan gave the following report:

LITIGATION- OFFICE OF OPEN RECORDS APPEAL

- Len Shappard OOR appeal remains pending. We have completed all required filings with OOR and are awaiting their decision.

PROPERTY MATTERS- PENNVEST LOANS

- USMA closed on PENNVEST loan related to the MCPS without issue. Closing of Maple Ave Water Main Replacement will be held on April 28, 2026.

- Navy Cooperative Agreement, started discussions with the Navy that will provide funding for multiple new connections of customers to our water system. A draft agreement is pending with the Navy counsel.

C) Manager, Barbara O’Neill gave the following report:

Disandro land development project (sub-division nearing competition. Sewer hookup issue, will consult with Bryce McGuigan.

PENNVEST conference calls for settlements are scheduled for next week. ACH is ready for reimbursements.

David Truelove was provided with our proposal for union contracts ahead of the April 28, 2026 meeting.

Office staff continue to receive a lot of stormwater related calls. We are preparing lists of inlets, grates and other infrastructure with immediate needs and will develop a plan of action.

Hydrant flushing completed on Wednesday April 22, 2026.

8. New Business

#### Consideration of Resolution # 2026-09

Resolution to authorize ESCA agreement

Motion by Ms. Brennan to approve the resolution as presented.

Second by Mr. Angermeier.

Questions on the motion – none.

Poll of the Board.

Motion carried unanimously.

9. Old Business

None

10. Adjourn to Executive Session

The meeting was adjourned to an executive session at 7:17 p.m.to discuss personnel.

11. Reconvene

The meeting was reconvened at 7:48 p.m. with no formal action.

12. Adjourn

There be no further business before the Board, the chair entertained a motion for adjournment.

Motion by Ms. Brennan.

Second by Mr. Monaghan.

Poll of the Board.

Motion carried unanimously.

The meeting adjourned at 7:49 p.m.