


UPPER SOUTHAMPTON MUNICIPAL AUTHORITY
Meeting –June 22, 2026

The Meeting opened with the Pledge of Allegiance to the Flag.

Call to Order: The Regular Meeting of the Upper Southampton Municipal Authority was called to order on Monday, June 22, 2026, at 6:30 P.M. at the Authority Building, 945 Street Rd, Southampton, PA by Chair, Joseph (Joe) Gerace.

Members Present:	Joseph (Joe) Gerace, Chairman
James (Jim) Monaghan, Vice-Chair
Paul Angermeier, Secretary 
Timothy (Tim) U’Selis, Treasurer
			Evelyn (Evy) Brennan, Asst. Sec’y/Treasurer 

Administration:	Barbara A. O’Neill, Manager
			Savanna Bolger, Recording Secretary 
			Bryce McGuigan, Esq., Begley, Carlin & Mandio, LLP 


1. Public Comment
None.

2.  Approve Agenda  
Motion by Ms. Brennan to approve the agenda for the June 22, 2026, meeting. 

Second by Mr. Monaghan
Questions on the motion – none.
Poll of the Board
Motion carried unanimously.

3.  Presentation of Minutes – Meeting April 27, 2026.
Motion by Ms. Brennan to approve the minutes of the May 18, 2026, meeting.

Second by Mr. Monaghan.
Questions on the motion – none.
Poll of the Board. 		
Motion carried unanimously.

4. Treasurer’s Report (See Attached)
Motion by Mr. Angermeier to accept the Treasurer’s Report as presented.

Second by Mr. U’Selis
Questions on the motion – none.
Poll of the Board.
Motion carried unanimously.


5. Bills Presented for Payment, Ratified Bill List and Credit Card Accounting
Motion by Mr. Monaghan to accept the bills for payment, ratified bill list, and credit card accounting as presented.

Second by Mr. U’Selis.
Questions on the motion: None	
Poll of the Board.
Motion carried unanimously.

7. Reports 
A) Rebecca Mason’s report stated the following:

MCPS 
· ARV-1 install can commence once PennDOT issues the permit for the road closure.
· IMPROVEMENTS PROJECT
· Excavation of the containment area is complete, and compaction grouting has begun.
· An abandoned underground fuel tank was discovered during excavation. Entech is assisting USMA in facilitating the decommissioning tanks.
· Submittals are being reviewed and logged as they come in. 
SKYTOP
· Permit has been submitted to PA DEP.

MAPLE AVE WATER MAIN
· Work began on 6/15 & 600’ of main have been installed.
· Entech is working on facilitating a road closure with a detour plan.

LEAD SERVICE LINE INVENTORY
· Public notification was sent to PA DEP.

MILLER TANK FARM PERMIT ADENDMENT APPLICATION
· Permit applications # 1 & 2- are in progress.

2025 MIRIA GRANT
· Specs are complete and undergoing QC.
· 360° photos were taken of each property to be included in the bid.
· Project milestone dates:
· Advertise on PennBid: July 13
· Mandatory Pre-Bid Meeting: July 27
· Bids DUE: August 11
· Recommendation of award: August Authority Meeting
· Notice to proceed: September 1

RRA & ERP CERTIFICATION TO DEP
· In progress.
· RRA is due by June 30, 2026, and ERP is due by December 31, 2026.


CONSUMER CONFIDENCE REPORT
· Completed 
· CCR’s are due by July 1, 2026.
· CCR certifications are due by October 1, 2026.

109 STREET ROAD-CAPACITY REVIEW
· Developer seeking approximately 60 EDU’s that would flow to CLPS, which is hydraulically overloaded per the Chapter 94 report. Drawdown testing is recommended to assess pump station performance. 
· Entech is assisting USMA in determining if PA DEP will allow the additional EDU’s.

GIS SERVICES
· Assistance is being provided as requested.


B) Solicitor, Bryce McGuigan gave the following report:

LITIGATION- OFFICE OF OPEN RECORDS APPEAL
· RTKL Requests/Appeals
· The OOR denied the Sheppard RTKL appeal which he did not appeal.
· We are still receiving numerous RTKL regarding 737 & 747 Churchville Rd properties and we are preparing necessary documents. 

PROPERTY MATTERS- PENNVEST LOANS
· Navy Cooperative Agreement, The Navy has provided a draft agreement that we’ve had the opportunity to review. There were no issues with the preliminary draft.
· 1486 Street Road Subdivision- Easement, The developer of 1486 Street Road requires an easement to connect to our sanitary sewer system via a private manhole owned by the 1243 Street Road property. Property owners are negotiating for that easement. If no resolution is reached, we will need to explore other options to legalize connection. 


C) Manager, Barbara O’Neill gave the following report:
David Truelove and I will meet on Tuesday June 23, 2026, regarding the union contracts.
Bryce and I continue to field RTK requests from Joann Ciavaglia.
Maple Avenue job began Monday June 15, 2026.
Our crew have been tackling storm water pipe replacement jobs in the 300 block of Cushmore Rd.
The Improvements project at MCPS is underway, crews have excavated the pump containment areas.
We had a meeting with Tri-State Engineers to set a policy for Tree Canopy credits.
Bryce should have the NAVFAC ESCA agreement to consider for approval.
We need to consider the inter-municipal agreement with NBCMA for Bristol Road water main fed homes.
The Board will consider the budget for 2027.


8. New Business
· Resolution 2026-11
· PUC Utility Incorporated Work and Cost Sharing Agreement 

Motion by Mr. Monaghan to approve the resolution as presented.

Second by Mr. Angermeier.
Questions on the motion – none.
Poll of the Board.
Motion carried unanimously.

· Consideration of Contract
· NAVFAC ESCA

Motion by Ms. Brennan to approve the contract as presented.

Second by Mr. Angermeier.
Questions on the motion – none.
Poll of the Board.
Motion carried unanimously.

9. Old Business
· Budget Presentation
· FYE 06/30/2027 

Motion by Mr. Monaghan to approve the budget as presented.

Second by Ms. Brennan.
Questions on the motion – none.
Poll of the Board.
Motion carried unanimously.




10. Adjourn to Executive Session
The meeting was adjourned to an executive session at 7:06 p.m.to discuss personnel.

11. Reconvene
The meeting was reconvened at 7:40 p.m. 

12. Adjourn 
There be no further business before the Board, the chair entertained a motion for adjournment.

Motion by Mr. Monaghan.
Second by Mr. Angermeier.
Poll of the Board.
Motion carried unanimously.
The meeting adjourned at 7:43 p.m.



